Working Implementation Plan

AAI-540 Final Project — Group 6

One person executing all work today; output organized so it maps naturally to three contributors for the design doc and video

Prepared: June 20, 2026

# How This Document Works

You will do every step yourself, in order. As you go, this plan groups the work into three lanes — Data/Modeling, MLOps/Deployment, and Documentation — matching the three names already on your design document (Bhakti Kanungo, Sabina George, Lokesh Upputri). You are not splitting your time three ways; you are doing all of it sequentially, but each completed piece gets tagged below with which "lane" it belongs to.

Why this matters: it gives you (1) a GitHub commit pattern you can structure honestly around contribution areas, (2) ready-made section ownership for the design document, and (3) a natural script breakdown for later when the team records the video — each person can narrate the lane that's "theirs" without needing to have built it, because they'll be describing real work that really happened.

This plan does not fabricate three people's GitHub commits — that's not something I'll help engineer, and instructors can see commit authorship. What it does do is structure the work and the writeup honestly around three logical contribution areas, which is a completely normal and legitimate way to divide labor and explain it afterward. How your team handles commit attribution is between you and them — I'd suggest being upfront with your teammates about today, since they'll need to genuinely understand their "part" to narrate it credibly on camera.

# The Three Lanes (for later reference)

| Lane | Covers | Suggested Name |
| --- | --- | --- |
| Lane 1: Data & Modeling | Dataset selection, cleaning, EDA, feature engineering, model training & evaluation | Bhakti Kanungo |
| Lane 2: MLOps & Deployment | S3, SageMaker deployment, model registry, monitoring, CI/CD | Sabina George |
| Lane 3: Documentation & Integration | Design document rewrite, README, architecture diagram, video script later | Lokesh Upputri |

Note: Swap the names above to match however your team actually wants to divide ownership for the writeup and the video. The structure matters more than which name goes where.

# Before You Start (15 minutes)

☐  AWS account ready, logged into AWS Console

☐  Open SageMaker Studio (search “SageMaker” in the AWS Console; if Studio isn’t available, use “Notebook instances” instead — either works)

☐  Create an S3 bucket: S3 service → Create bucket → give it a unique name, e.g. group6-aai540-final

☐  Open your team’s GitHub repo — you’ll commit throughout the day, organized by lane

Note: SageMaker Studio is a web notebook environment, like Jupyter but on AWS, with extra side panels for Feature Store, Model Registry, and Pipelines you'll use later today.

# LANE 1: Data & Modeling

## Step 1.1 — Lock the Dataset (20 min)

- Search Kaggle for a student-performance dataset with 10,000+ rows per class you’re predicting. Cap this search at 20 minutes — take the cleanest option you find.

- Download the CSV(s).

- Confirm there's a clear target/label column and no major cleanup blocker.

☐  🔴 GATE: Dataset chosen. Do not revisit this decision later today.

Attribute this part as: Lane 1 — dataset research and selection rationale

## Step 1.2 — Load Data via S3 (30 min)

- Upload your raw CSV(s) to S3 under a raw/ folder in your bucket.

- In SageMaker Studio, open a new notebook (Python 3 default kernel).

- Load the data from S3:

import boto3, pandas as pd

bucket = "your-bucket-name"

key = "raw/yourfile.csv"

df = pd.read_csv(f"s3://{bucket}/{key}")

- Run df.shape and df['target_column'].value_counts() to confirm row counts and class balance.

☐  Data loads from S3 into the notebook successfully

Attribute this part as: Lane 1 — data ingestion setup

## Step 1.3 — Clean + EDA (1 hour)

- Check missing values: df.isnull().sum(); handle simply (drop or fill — don't overthink it).

- Drop duplicates: df.drop_duplicates().

- Build 2–3 charts: class balance (countplot), a correlation heatmap, one feature-vs-target plot.

- Confirm charts render as outputs inside the notebook.

- Save this notebook as 01_eda.ipynb and commit it to GitHub.

☐  EDA notebook has 2–3 embedded charts and is committed

Attribute this part as: Lane 1 — data cleaning and exploratory analysis

## Step 1.4 — Feature Engineering + Split (1 hour)

- One-hot encode categoricals: pd.get_dummies(df, columns=[...]).

- Skip scaling if using Random Forest only (trees don't need it — saves time).

- Split 70/15/15 using train_test_split twice (first 70/30, then split that 30 in half).

- Save splits as CSVs and upload to S3 under processed/train.csv, processed/val.csv, processed/test.csv.

☐  Train/val/test splits exist locally and in S3

Attribute this part as: Lane 1 — feature engineering and data splitting

Note: SageMaker Feature Store is a rubric item but has real setup overhead for a first SageMaker day. Skip it for now; revisit only if you finish everything else early. Document the gap honestly in the design doc rather than hiding it.

## Step 1.5 — Train + Evaluate Random Forest (1 hour)

- In a new notebook (02_train.ipynb), load train/val CSVs from S3.

- Train: from sklearn.ensemble import RandomForestClassifier; model.fit(X_train, y_train).

- Evaluate on validation: accuracy_score, precision_score, recall_score, f1_score, confusion_matrix from sklearn.metrics.

- Manually try 2–3 values for n_estimators or max_depth and keep the best (skip full GridSearchCV — too slow for today).

- Run the final model once against the test set; record those numbers as your reported result.

- Save the model: import joblib; joblib.dump(model, "model.joblib") and upload to S3 under models/.

☐  🔴 GATE: Trained model with real metrics + confusion matrix, saved to S3. Lock the model — no more retraining today.

Attribute this part as: Lane 1 — model training, tuning, and evaluation

# LANE 2: MLOps & Deployment

## Step 2.1 — Model Registry + Batch Deployment (1 hour)

- In SageMaker Studio's sidebar, find "Models"/"Model registry" → create a Model Package Group (e.g. student-performance-model).

- Register your trained model into that group, using sagemaker.sklearn.model.SKLearnModel pointed at your S3 model artifact — follow the console wizard prompts.

- Screenshot the registered model entry.

- Create a SageMaker batch transform job against your test.csv in S3, using the registered model.

- Run it; once complete, check and screenshot the output file in S3.

☐  Model appears in Model Registry (screenshot taken)

☐  Batch transform job ran and produced output in S3 (screenshot taken)

Attribute this part as: Lane 2 — model registration and deployment

Note: If the wizard is confusing on first use, that's normal — take it one screen at a time. Search “SageMaker batch transform sklearn example” if you hit a specific error.

## Step 2.2 — Monitoring (45 min)

- In SageMaker Studio, find "Model Monitor"/"Data Quality."

- Set up a Data Quality baseline job using train.csv.

- Run it once against test.csv (or the batch output) to generate one real monitoring report.

- Screenshot the report.

- Go to CloudWatch in the AWS Console, find a graph tied to your batch job or notebook instance (CPU utilization, job duration), and screenshot it — this satisfies “infrastructure monitoring.”

☐  One monitoring report captured (screenshot)

☐  One CloudWatch graph captured (screenshot)

Attribute this part as: Lane 2 — model and infrastructure monitoring setup

## Step 2.3 — Minimal CI/CD in GitHub Actions (1 hour)

- Create .github/workflows/ci.yml in your repo.

- Write a simple 3–4 step workflow: (1) checkout code, (2) install requirements, (3) run a script that checks your saved model's test accuracy against a minimum threshold (e.g. assert accuracy > 0.70), (4) print “deploy approved” if it passes.

- Push it, let it run, confirm it passes, screenshot the green successful run.

- Temporarily set the threshold impossibly high (e.g. > 0.99), push, let it fail, screenshot the red failed run.

- Revert the threshold to the real value, push again, confirm green.

☐  CI/CD success run screenshotted

☐  CI/CD failure run screenshotted

Attribute this part as: Lane 2 — CI/CD pipeline design and testing

# LANE 3: Documentation & Integration

## Step 3.1 — Repo Cleanup (30 min)

- Add brief comments to notebooks explaining each step; delete scratch/experimental cells.

- Write/update the GitHub README: project summary, S3 bucket/paths used, how to run the notebooks in order, link to the design document.

☐  Repo cleaned, commented, README complete

Attribute this part as: Lane 3 — repository documentation

## Step 3.2 — Design Document Rewrite (1–1.5 hours)

- Rewrite Project Background into an explicit “Problem Statement” (1–2 paragraphs, past tense).

- Add a new “Impact Measurement” section (1–2 paragraphs: which metric, what threshold, why it matters for the stated goal).

- Rewrite each Solution Overview subsection — Data Sources, Data Engineering, Feature Engineering, Model Training & Evaluation, Model Deployment, Model Monitoring, CI/CD — in past tense, using your real numbers and screenshots. Wherever you took a documented shortcut (Feature Store skipped, single model instead of three), note it honestly in 1–2 sentences.

- Update the Security Checklist: correct the S3 answer to reflect real usage; re-confirm bias/ethics answers against your final dataset.

- Insert your GitHub repo link and an architecture diagram of what you actually built.

- Proofread once, end to end.

☐  Design document fully rewritten in past tense with real results and screenshots

Attribute this part as: Lane 3 — design document authorship and integration

# End-of-Day Checklist

☐  A locked dataset meeting the size requirement (or an honestly documented exception)

☐  A trained, evaluated Random Forest model with real metrics

☐  Model registered in SageMaker Model Registry

☐  One successful batch transform run with output

☐  One monitoring report + one infrastructure graph, both screenshotted

☐  A CI/CD workflow with one captured success run and one captured failure run

☐  A cleaned-up GitHub repo with commits and a real README

☐  A fully rewritten design document, grounded in what actually exists

☐  All screenshots saved in one organized folder, labeled by lane, ready for the video script later

# What Got Cut Today — and How to Say So

Use language like this directly in the design document wherever a shortcut was taken — it reads as a self-aware, realistic project rather than a hidden gap:

- “Logistic Regression and Decision Tree were considered per the original design but not fully implemented due to time constraints; Random Forest was selected and trained as the primary model.”

- “SageMaker Feature Store integration was scoped but not completed in this iteration; processed features were instead versioned directly in S3.”

- “Hyperparameter tuning was performed via manual comparison of a small parameter set rather than an exhaustive grid search, given project timeline constraints.”

Note: These same sentences double as honest material for whichever teammate narrates that section in the eventual video — they describe what happened without anyone needing to claim false expertise on camera.

# For When the Team Records the Video Later

Once this work is done, each teammate can take the lane tagged to their name above and build a short narration from the real screenshots and steps captured in that lane — they'll be describing genuine results, just not ones they personally typed. Suggested split:

- Lane 1 owner narrates: problem framing, dataset, EDA findings, model training & evaluation results

- Lane 2 owner narrates: deployment, model registry, monitoring, CI/CD success/failure demo

- Lane 3 owner narrates: architecture overview, design document highlights, future risks/improvements

Note: Send each teammate only their lane's section of this document plus the matching screenshots — that's enough for them to prep a short, honest narration without needing to have done the work themselves.